AI-Assisted Story Sizing

Executive Summary  |  March 2026

What Is This?

A proof of concept (POC) that uses an AI model (Claude) to estimate the complexity of software user stories before sprint planning. The system analyses a team's historical git commit data to find similar past work, then uses that as a reference to produce a structured complexity estimate — a size bucket, day-range, confidence level, and rationale.

It was validated against 403 real issues from Moodle, an open-source educational platform. Stories were written by teachers and administrators, not developers — deliberately the hardest real-world test of the approach.

Results

The POC ran with deliberately cheap tooling: the lowest-cost AI model and no semantic search.

| Metric | Score | vs. Random Guessing |
| --- | --- | --- |
| Within one size bucket | 94.8% | Random baseline: 52% — operationally relevant threshold |
| Exact size match | 52.4% | Random baseline: 20% — improves with real embeddings |
| Total POC cost (403 issues) | £1.38 | Less than £0.003 per story |

Key point 94.8% within-one-bucket accuracy means the system almost never produces a wildly wrong estimate. In practice, a team can tolerate being off by one size band; what it cannot tolerate is a 'trivial' estimate for work that takes two weeks.

Why It Matters

The intent is not to replace sprint refinement meetings — it is to shorten them. Claude's estimate surfaces before the meeting. The team reviews it, and discussion focuses on the cases where they disagree rather than building estimates from scratch.

- Six developers × two hours × 26 sprints ≈ £20,000+ per year in refinement time

- Running the same throughput through the system at optimal pricing costs under £9/year

- The system reasons from your team's actual history, not general programming knowledge

Honest Caveats

- The POC trained on Moodle data, not our codebase — initial accuracy on our own system will be somewhat lower, improving as our own history accumulates

- Git signals capture what happened, not why — a sprint disrupted by a production incident inflates the score for that story

- Sparse or ambiguous descriptions (e.g. a one-sentence library upgrade that touched 40 files) are a known hard case for any estimation approach, human or automated

- File paths sent to the API reflect internal module structure — this is in scope for a Data Processing Agreement with Anthropic before production use

How It Works

The system has two steps, both grounded entirely in objective data.

| Step | What happens | Why it matters |
| --- | --- | --- |
| 1. Retrieve | The new story's description is compared against all historical completed stories. The five most similar past issues are retrieved, weighted by recency. | Claude reasons from your team's actual delivery history — not general programming knowledge. |
| 2. Estimate | Claude receives the story text and the five historical comparators. It returns a complexity bucket, a day-range, a confidence level, a rationale, and risk flags. | The output is structured and explainable — the team sees why the estimate was produced, not just a number. |

How Accuracy Was Measured

Accuracy was measured against ground truth derived entirely from objective git signals — no human judgement involved. Five signals were combined arithmetically into a complexity bucket per issue:

| Signal | Source | What it captures |
| --- | --- | --- |
| Files changed | git log --numstat | Blast radius across the codebase |
| Lines changed | git log --numstat | Volume of code written or removed |
| Commit count | git log | Iterations required to land the change |
| Span days | Commit dates | Calendar time from first to last commit |
| Comment volume | Jira issue tracker | Proxy for requirement churn |

2,015 Moodle issues were filtered to those with real prose descriptions and resolved status. 1,612 formed the training set. 403 were held out entirely for validation — the system never saw them during setup.

Results by Issue Type

Bugs and tasks are the strongest performers. New features are harder — the implementation scope is less predictable from a user's description alone.

| Issue Type | Count | Exact Match | Within One Bucket |
| --- | --- | --- | --- |
| Bug | 236 | 54% | 97% |
| Improvement | 119 | 52% | 93% |
| Task | 31 | 48% | 94% |
| New Feature | 17 | 41% | 76% |

Bottom line This POC ran with the cheapest available model and no semantic search — deliberately constrained to set a conservative baseline. Even so, it correctly estimated complexity within one bucket 94.8% of the time, at a cost of less than half a penny per story. The approach is validated.

Confidential  |  Internal  |  March 2026